Risk Documentation	2

Interactive House	2

Revision History	2

Color Code Legend	2

Risk List	2

Risk Handling Plans	3

R1: Database Service Downtime or Connectivity Issues	3

R2: Inconsistency in Real-Time Synchronization	3

R3: Misconfigured Security Rules or Unauthorized Access	3

R4: Vendor Lock-In & Technology Dependency	4

R5: Performance Degradation Under High Real-Time Load	4

R6: Gateway Availability Dependency	4

R7: Database Synchronization Failure	5

R8: No Backup Database (synchronization)	5

Risk Status Summary	6

# Risk Documentation

# Interactive House

GitHub: Interactive House — see SG1_Server_DB/ for server & database code

## Revision History

| Date | Version | Description | Author |
| --- | --- | --- | --- |
| 08/02/2026 | 1.0 | Initial Risk Assessment | Katerina Arvay, Dario Ostojic, Andre Sandblom |
| 01/03/2026 | 1.1 | Update of Risk Assessment to reflect adoption of Firebase Firestore Database | Katerina Arvay, Dario Ostojic, Andre Sandblom |
| 17/03/2026 | 1.2 | Update of Risk Assessment to reflect deployment setup and current system architecture | Katerina Arvay, Dario Ostojic, Andre Sandblom |
| 23/04/2026 | 1.3 | Revised Firebase wording with dual database language and added Risk of Database Synchronization | Katerina Arvay, Dario Ostojic, Andre Sandblom |
| 08/05/2026 | 1.4 | Risk management section added; priorities updated; R8 added (no backup DB) | Katerina Arvay, Dario Ostojic, Andre Sandblom |
| 24/05/2026 | 1.5 | Risk list changed to show probability after actions taken; Cloudflare Tunnel and Supabase setup noted | Katerina Arvay, Dario Ostojic, Andre Sandblom |

## Color Code Legend

| Low probability / Mitigated / Accepted | Medium probability / Ongoing / Monitored | High probability / Action Required |
| --- | --- | --- |

## Risk List

| Risk Description | Probability |
| --- | --- |
| R1. Database Service Downtime or Connectivity Issues | Low |
| R2. Inconsistency in Real-Time Synchronization | Medium |
| R3. Misconfigured Security Rules or Unauthorized Access | Low |
| R4. Vendor Lock-In & Technology Dependency | Medium |
| R5. Performance Degradation Under High Real-Time Load | Low |
| R6. Gateway Availability Dependency | Medium |
| R7. Database Synchronization Failure | Medium |
| R8. No Backup Database (Supabase not implemented) | Low |

## Risk Handling Plans

### R1: Database Service Downtime or Connectivity Issues

Description: The Interactive House system relies on both primary and secondary database services as a cloud-based backend. If both primary and secondary database services become temporarily unavailable or if client devices lose internet connectivity, core functionality such as device control and monitoring may be disrupted.

Probability: Low | Impact: High

Mitigation Plan:

- Implement graceful error handling in the client application

- Cache critical device states locally where appropriate

- Automatically resynchronize when connectivity is restored

- Monitor Firebase service status during development and testing

- Utilize secondary database for recovery where applicable (currently not implemented — see R8)

### R2: Inconsistency in Real-Time Synchronization

Description: Inconsistencies may arise between the system state stored in the primary database and the backup database, as well as between the stored state and the actual physical device state.

Probability: Medium | Impact: High

Mitigation Plan:

- Use Firebase transactions for critical updates

- Validate data before writing to the database

- Structure data hierarchically to reduce write conflicts

- Thoroughly test concurrent update scenarios

- Implement synchronization validation mechanisms

- Regularly verify consistency between databases

### R3: Misconfigured Security Rules or Unauthorized Access

Description: Improperly configured access control or authentication mechanisms may allow unauthorized access to user data or device controls.

Probability: Low | Impact: High

Mitigation Plan:

- Enforce Firebase authentication for all users

- Define and deploy strict Firebase Security Rules — URGENT: SG1 Firestore rules currently allow all reads/writes until Oct 2026; proper rules must be deployed before production use

- Test security rules with both valid and invalid access attempts

- Follow least privileged principles

### R4: Vendor Lock-In & Technology Dependency

Description: Although the system uses multiple database technologies, dependencies on specific platforms may still introduce challenges when migrating or modifying the system architecture.

Probability: Medium | Impact: Medium

Mitigation Plan:

- Keep business logic separated from database-specific code

- Avoid overly complex Firebase-specific features where possible

- Document data model clearly to ease future migration if required

- Abstract both database interactions

- Keep DB-agnostic interfaces

### R5: Performance Degradation Under High Real-Time Load

Description: Many simultaneous real-time listeners may lead to increased bandwidth usage and slower performance.

Probability: Low to Medium | Impact: Medium

Mitigation Plan:

- Structure database to minimize unnecessary listeners

- Use shallow queries where possible

- Monitor usage metrics during testing

### R6: Gateway Availability Dependency

Description: The system relies on a locally hosted gateway to communicate with physical devices. If the gateway machine is offline, unreachable, or loses connectivity, command execution and real-time updates may be disrupted.

Probability: Medium | Impact: High

Mitigation Plan:

- Ensure the gateway runs on a stable, continuously powered device

- Implement health checks (e.g. /health endpoint)

- Provide fallback mechanisms or status indicators in the client

- Cloudflare Tunnel is implemented and provides a stable public endpoint. Risk elevated to High: the final demonstration depends on the locally hosted gateway. Pre-demo: verify machine powered, Cloudflare Tunnel active, /health endpoint responds.

### R7: Database Synchronization Failure

Description: Failures in synchronization mechanisms between the primary and secondary databases may result in outdated, missing, or conflicting data across the system.

Probability: Medium | Impact: High

Mitigation Plan:

- Define clear synchronization strategy (e.g. event-based or periodic)

- Log synchronization operations for traceability

- Implement retry mechanisms for failed sync operations

- Regularly validate data consistency between databases. Note: secondary database not implemented (see R8), meaning Firestore data loss cannot be recovered — this elevates the effective impact of this risk.

### R8: No Backup Database (synchronization)

Description: The planned secondary relational database (Supabase) has been implemented in the way that it is set up and connection is working but is not live in the sense of being a fully operational synched back up database for the current main Firebase DB. The supabase/ folder in the repository contains only placeholder stub code. The system relies entirely on Firebase Firestore. If Firestore data is lost or corrupted, there is no backup or recovery path.

Probability: Low | Impact: High | Priority: High

Mitigation Plan:

- Implement Supabase as secondary relational database

- Define event-based synchronisation strategy between Firestore and Supabase

- Implement retry mechanisms for failed synchronisation operations

- Until implemented: formally accept this risk; perform manual Firestore data export via Firebase Console before the final demonstration

## Risk Status Summary

| Risk | Description | Priority | Status | Key Mitigation |
| --- | --- | --- | --- | --- |
| R1 | Database Downtime | Medium | Mitigated | Firebase HA; graceful error handling |
| R2 | Sync Inconsistency | High | Ongoing | Firestore transactions; two-collection arch |
| R3 | Security Rules Open | High | Action Required | Deploy proper rules before demo |
| R4 | Vendor Lock-In | Low | Accepted | Architecture locked; DB-agnostic interfaces |
| R5 | Performance Degradation | Medium | Monitored | Shallow queries; minimal listeners |
| R6 | Gateway Dependency | High | Mitigated | Verify gateway and Cloudflare Tunnel pre-demo |
| R7 | DB Sync Failure | High | Action Required | No backup DB yet; see R8 |
| R8 | No Backup Database | High | Mitigated | Manual export before demo; Supabase future work |