# Risk Documentation

Subgroup 3: Device

Revision History	1

Risk List	2

Risk Handling Plans	2

R1. Risk description	2

R2. Risk Description:	2

R3. Risk Description:	3

R4. Risk Description:	3

R5 .Risk Description	3

R6. System Blocking during Execution	4

# Revision History

| Date | Version | Description | Author |
| --- | --- | --- | --- |
| 2026-02-07 | 1.0 | Initial Risks | Patrick Nordahl, Tony Nguyen |
| 2026-02-28 | 1.1 | Added R5 Communication Failure Risk | Patrick Nordahl |
| 2026-03-15 | 1.2 | Added prevention strategies for concurrency and race conditions. | Tony Nguyen, Patrick Nordahl |
| 2026-04-13 | 1.3 | Added R6 Audio Playback Blocking System Execution | Sergej Macut |
| 2026-05-08 | 1.4 | Updated risk mitigations following the Node.js gateway refactor, C++ architectural overhaul, and implementation of the Observer Pattern for autonomous logic. | Mustafa Al-Bayati Ryad Hazin Sergej Macut Tony Nguyen |

# Risk List

| Risk Description | Priority |
| --- | --- |
| R1. Changing requirements during the project | High |
| R2. Issues with integration between device simulations and other system components | High |
| R3. Limited Experience with certain technologies used in the project | Medium |
| R4. Scope Expansion | High |
| R5. Communication Failure / Race Conditions | Critical/High |
| R6. System Blocking during Execution | Medium |

# Risk Handling Plans

## R1. Risk description

As the project progresses, the understanding of device behavior and system interaction might improve, leading to changes in the initial requirements definitions.

Probability: High

Impact: Medium

Handling Plan:

Requirements will be treated as a living document and updated as the project progresses.

## R2. Risk Description:

Integration issues might arise between the simulated devices and other system components due to mismatched assumptions or interface definitions

Probability: Medium

Impact: High

Handling Plan:

Early alignment on interfaces and incremental integration testing will be used to reduce integration risks

## R3. Risk Description:

The subgroup may have limited prior experience with certain technologies used for the project, which may slow development or cause implementation issues

Probability: Medium

Impact: Medium

Handling Plan:

The group will implement functionality incrementally and validate each step before proceeding, reducing the risk of major implementation issues.

## R4. Risk Description:

There is risk that additional features or devices are introduced beyond the initial defined scope, increasing complexity and development effort

Probability: Medium - High

Impact: High

Handling Plan:

Clear prioritization of essential requirements will be maintained, and scope changes will be evaluated and agreed upon by the group before implementation.

## R5 .Risk Description

Simultaneous data streams from the Arduino (observations) and the Server (commands) can cause buffer overflows or race conditions.

Handling Plan:

- Node.js Migration: Ported the gateway from Python to Node.js to utilize its non blocking, event driven I/O, ensuring that serial messages do not block user command processing.

- Status Feedback Loop: The device transmits an ACK signal after every state change to keep the UI synchronized with the actual hardware state.

## R6. System Blocking during Execution

- Risk Description: Heavy processes, specifically audio playback, can block the CPU and prevent the house from reacting to hazards like gas or steam.

- Handling Plan:

  - Encapsulated MusicEngine: Refactored audio logic into a dedicated class that uses non-blocking timing logic, allowing the music.update() function to run concurrently with sensor checks.

  - Safety Interruption: High priority autonomous alerts (via the Observer Pattern) are designed to override or interrupt secondary processes like music playback.