# Risk Documentation

# Smart House System

# Revision History

| Date | Version | Description | Author |
| --- | --- | --- | --- |
| 2026-02-08 | 1.0 | Initial potential risks for the Smart House System | Daniel Marcarini |
| 2026-02-24 | 1.1 | AI Risk Extension (R10-R12) | Md Abu Taher |
|  |  | AI Risk Extension (R13-R14) | Anitta Antony |
| 2026-02-28 | 1.1 | Smart Home code | Daniel Marcarini |
| 2026-02-28 | 1.1 | Speech Risk (R15) | Daniel Holderik |
| 2026-03-28 | 1.2 | Updated with Web and Firebase | Md Abu Taher Anitta Antony |
| 2026-03-28 | 1.2 | Testing | Daniel Marcarini |
| 2026-04-22 | 1.3 | Added measurable AI response-time thresholds | Anitta Antony Md Abu Taher |
| 2026-05-08 | 1.4 | Updated AI risk management status and mitigation plans | Anitta Antony Md Abu Taher |
| 2026-05-08 | 1.5 | Updated testing risk mitigation after adding Jest automated tests and Istanbul coverage for web authentication and Firebase configuration | Daniel Marcarini |

# Risk List

| Risk Description | Priority | Progress |
| --- | --- | --- |
| R1. Integration Complexity Between System Components | High |  |
| R2. Scalability and Performance Limitations | Medium-High |  |
| R3. Incomplete or Over-Ambitious Innovation Scope | High |  |
| R4. Unclear Requirements or Changing Requirements | Medium |  |
| R5. Unauthorized Access or Security Vulnerabilities | High |  |
| R6. Data Privacy Concerns | Medium-High |  |
| R7. Uneven Work Distribution | Medium |  |
| R8. Time Constraints and Deadline Pressure | Critical |  |
| R9. Insufficient Testing | High |  |
| R10. AI misinterpretation of User commands | High | Managed |
| R11. Delay in AI Response Time | Medium- High | Managed |
| R12. Over-Reliance on AI Decision Logic | Medium | Managed |
| R13. AI Service Dependency and External AI Service Failure | High | Managed |
| R14. Incorrect AI response in safety-critical Scenarios | High | Managed |
| R15. Dependency on external speech recognition library | High |  |
| R16. insufficient verification of web application and device-control integration | High |  |

# Risk Handling Plans

Contents

Risk Documentation	1

Smart House System	1

Risks – SG4 Innovation	3

1 Introduction	3

Technical Risks	4

Risk 1: Integration Complexity Between System Components	4

Risk 2: Scalability and Performance Limitations	4

Risk 3: Incomplete or Over-Ambitious Innovation Scope	5

Risk 4: Unclear Requirements or Changing Requirements	5

Security and Privacy Risks	5

Risk 5: Unauthorized Access or Security Vulnerabilities	5

Risk 6: Data Privacy Concerns	6

Project Management Risks	6

Risk 7: Uneven Work Distribution	6

Risk 8: Time Constraints and Deadline Pressure	6

Quality Risks	7

Risk 9: Insufficient Testing	7

Risk 10: AI misinterpretation of User commands	7

Risk 11: Delay in AI Response Time	8

R12:Over-Reliance on AI Decision Logic	8

R13: AI Service Dependency and External AI Service Failure	9

R14. Incorrect AI response in safety-critical Scenarios	9

R15 – Dependency on external speech recognition library	9

R16 - Insufficient verification of web application and device-control integration	10

Summary	11

Risk Handling Plans	12

1 Introduction	12

Technical Risks	12

Risk 1: Servo Power Overload and Voltage Drop	12

Risk 2: Blocking Code Affecting Emergency Response	12

Risk 3: Sensor False Positives or Missed Detection	13

Risk 4: State Machine Logic Errors	13

Risk 5: Hardware Component Failure	13

Risk 6: Electrical Wiring Instability	14

Risk 7: Limited Hardware Scalability	14

Risk 8: Insufficient Embedded Testing	14

# Risks – SG4 Innovation

### 1 Introduction

This section identifies and evaluates the key risks associated with the SmartHouse project, particularly those related to innovation, system complexity, and technical integration. Since SG4 focuses on innovation and refinement, several technical and project-related uncertainties must be considered to ensure successful implementation and delivery.

Each risk is evaluated in terms of:

- Description

- Likelihood (Low / Medium / High)

- Impact (Low / Medium / High)

- Mitigation Strategy

# Technical Risks

### Risk 1: Integration Complexity Between System Components

Description:
The SmartHouse system consists of multiple interacting components (e.g., sensors, controllers, user interface, backend logic, possible IoT simulation). Integration between these modules may introduce unexpected behavior, compatibility issues, or architectural inconsistencies.

Likelihood: Medium
Impact: High

Mitigation Strategy:

- Use a modular architecture with clearly defined interfaces.

- Apply early integration testing instead of postponing integration until late stages.

- Follow consistent design principles and coding standards.

- Conduct peer code reviews.

### Risk 2: Scalability and Performance Limitations

Description:
Innovative features (e.g., automation rules, real-time monitoring, event handling) may increase system complexity. If not properly designed, the system may experience performance degradation as the number of devices or rules increases.

Likelihood: Medium
Impact: Medium to High

Mitigation Strategy:

- Use efficient data structures and algorithms.

- Perform early performance testing with simulated load.

- Avoid unnecessary polling or blocking operations.

- Refactor performance-critical sections when identified.

### Risk 3: Incomplete or Over-Ambitious Innovation Scope

Description:
Since SG4 emphasizes innovation, there is a risk that the team attempts to implement overly complex or experimental features that exceed the time or technical capacity of the group.

Likelihood: Medium
Impact: High

Mitigation Strategy:

- Prioritize core functionality before innovative extensions.

- Define a Minimum Viable Product (MVP).

- Time-box experimental features.

- Regularly evaluate progress against deadlines.

### Risk 4: Unclear Requirements or Changing Requirements

Description:
Smart house systems often involve evolving user expectations. Changes in requirements during development may cause rework and architectural instability.

Likelihood: Medium
Impact: Medium

Mitigation Strategy:

- Clearly document functional and non-functional requirements.

- Use version control for requirement changes.

- Apply incremental development with frequent feedback.

- Maintain traceability between requirements and implementation.

# Security and Privacy Risks

### Risk 5: Unauthorized Access or Security Vulnerabilities

Description:
A smart house system may simulate or implement authentication, device control, and user data handling. Weak security design may lead to vulnerabilities such as unauthorized access or manipulation of devices.

Likelihood: Medium
Impact: High

Mitigation Strategy:

- Implement proper authentication and authorization mechanisms.

- Validate all user inputs.

- Avoid hard-coded credentials.

- Follow secure coding practices.

### Risk 6: Data Privacy Concerns

Description:
If the system stores user preferences, logs, or sensor data, there is a risk of mishandling sensitive information.

Likelihood: Low to Medium
Impact: High

Mitigation Strategy:

- Minimize stored personal data.

- Apply encryption if sensitive data is stored.

- Clearly define data storage policies.

- Restrict access to stored data.

# Project Management Risks

### Risk 7: Uneven Work Distribution

Description:
In group-based software engineering projects, some members may become overloaded while others contribute less, affecting quality and deadlines.

Likelihood: Medium
Impact: Medium

Mitigation Strategy:

- Clearly define responsibilities.

- Use task tracking tools.

- Hold regular team meetings.

- Ensure transparency in workload distribution.

### Risk 8: Time Constraints and Deadline Pressure

Description:
Innovation often requires experimentation and iteration, which may conflict with fixed academic deadlines.

Likelihood: High
Impact: High

Mitigation Strategy:

- Create a detailed project timeline.

- Prioritize essential features.

- Reserve buffer time for testing and debugging.

- Monitor progress weekly.

# Quality Risks

### Risk 9: Insufficient Testing

Description:
Due to focus on innovation and feature development, testing may be deprioritized, resulting in unstable functionality.

Likelihood: Medium
Impact: High

Mitigation Strategy:

- Implement unit testing for core components.

- Perform integration testing before delivery.

- Use test cases derived from requirements.

- Automate testing where possible.

Current Mitigation Status:

An initial automated test suite has been added to reduce the risk of insufficient frontend testing. The web application now uses Jest and React Testing Library to test authentication-related user flows and Firebase configuration. The current automated suite includes 14 passing tests across 4 test suites.

The tests cover login rendering, login validation, successful login behavior, failed login behavior, signup rendering, signup validation, successful signup behavior, duplicate email handling, Firebase Auth configuration, and Firestore configuration.

Istanbul coverage reporting has also been enabled through Jest to make it easier to identify which parts of the source code are currently covered by automated tests.

Remaining risk:

The risk is reduced but not fully removed. Main smart house features such as hub device control, Firestore live synchronization, emergency flow, music page, AI page, and speech-related behavior still require additional automated or manual testing.

AI Risks

The AI-related risks are managed by identifying possible failures in AI command interpretation, response time, external AI service dependency, safety-critical behaviour, and speech recognition support. The mitigation strategy focuses on keeping safety-critical actions outside the AI module, giving visible feedback during AI processing, providing fallback behaviour when AI or speech input is unavailable, and limiting AI control to supported device actions. Risks marked as managed have mitigation actions already included in the design or implementation. Risks marked as partially managed still depend on external platform support, browser compatibility, or future testing.

### Risk 10: AI misinterpretation of User commands

Description:

Since the system uses natural language input, the AI may misunderstand unclear or ambiguous user commands. This may result in an incorrect response or an unintended device-control action, such as controlling the wrong device or applying the wrong action.

Likelihood: Medium

Impact: Medium to High

Mitigation Strategy:

- Use structured prompting to guide the AI response.

- Limit AI-controlled actions to supported devices and supported commands.

- Display clear feedback to the user after processing a command.

- Treat confirmation before physical or safety-related actions as a future improvement.

### Risk 11: Delay in AI Response Time

Description:

AI processing depends on communication with an external AI service, which may introduce delay. A delay becomes problematic when the user receives no feedback or when the response takes long enough for the user to think the system is not working. According to Nielsen’s usability guidance, a system should provide feedback within about 1 second to keep the user informed. Based on this, the interface should show feedback within 1 second, and AI responses taking longer than approximately 5 seconds are considered slow for this system.

Likelihood: Medium

Impact: Medium to high

Mitigation Strategy:

- Display a loading indicator shortly after the user sends a request.

- Prevent duplicate requests while an AI request is already loading.

- Aim to keep most AI responses within approximately 5 seconds.

- Show an error or fallback message if the AI request fails or takes too long.

### R12:Over-Reliance on AI Decision Logic

Description:

Relying too heavily on AI decision-making may reduce predictability and reliability. AI-generated responses may not always match strict safety or operational requirements, especially in a smart home context.

Likelihood: Medium

Impact: Medium

Mitigation Strategy:

- Ensure safety-critical actions are handled outside the AI module.

- Keep control logic within the device or system layer, independent of AI processing

### R13: AI Service Dependency and External AI Service Failure

Description:

The system depends on an external AI service. If the service becomes unavailable, unstable, or slow, AI-based command processing may fail or be delayed. From the user’s perspective, a response not received within approximately 5–10 seconds may be experienced as a system failure.

Likelihood: Medium

Impact: High

Mitigation Strategy:

- Display a fallback response when the AI service fails or times out.

- Inform the user when network or backend connectivity may be causing the issue.

- Keep normal manual device-control features available even if AI is unavailable.

- Log or observe failures during testing for future improvement.

### R14. Incorrect AI response in safety-critical Scenarios

Description:

If the AI gives an incorrect response related to safety situations such as fire, gas leakage, or emergency conditions, it may mislead the user or delay appropriate action. In safety-critical situations, actions must not depend on AI interpretation.

Likelihood: Low to medium

Impact: High

Mitigation Strategy:

- Do not allow AI to directly control emergency responses.

- Ensure fire, gas, and alarm responses are handled by the sensor/device subsystem.

- Use AI only for guidance, explanation, or non-critical user interaction.

- Prioritize automatic safety logic over AI-generated responses.

### R15 – Dependency on external speech recognition library

Description:

The speech recognition feature depends on an external library and native device capabilities. Compatibility issues, library limitations, or platform restrictions may affect functionality.

Mitigation Strategy:

Use a supported and maintained library.

Test on multiple devices.

Provide fallback to text input if speech recognition fails.

### R16 - Insufficient verification of web application and device-control integration

Description:
There is a risk that the web application appears to function correctly at interface level while the underlying device-control flow behaves incorrectly when connected to Firebase and the device state backend. This may lead to incorrect updates, inconsistent displayed states, or unnoticed faults in integration between the web interface and the device-control logic.

Probability: Medium
 Impact: High

R16 – Browser compatibility and Web Speech API limitations

Description:

The Web Speech API is not supported consistently across all browsers and devices.  Differences in implementation or lack of support may affect speech recognition reliability.

Mitigation Strategy:

Test functionality across supported browsers.

Provide fallback to text input where speech is unavailable.

Inform users when speech recognition is not supported.

Probability: Low

Impact :High

Handling Plan:

- Perform manual integration testing on the implemented web application flows

- Verify that frontend actions result in correct Firestore updates

- Verify that Firestore state changes are reflected correctly in the hub interface

- Prioritize testing of login, signup, guest access, hub loading, and toggle actions

- Record defects and perform retesting after fixes

- Consider lightweight unit testing for frontend validation logic in a later step

Updated Handling Status:

Initial automated testing has been implemented for the web application. The current tests verify the authentication and Firebase configuration foundation used by the web application. This improves confidence that the login and signup flows behave correctly and that Firebase Auth and Firestore configuration objects are exported correctly.

However, the complete device-control integration flow is not yet fully automated. Additional tests should be added for the hub page, device toggles, Firestore update calls, and snapshot-based synchronization before this risk can be considered fully managed.

# Summary

The SmartHouse project involves technical integration, innovative feature development, and collaborative software engineering. The most critical risks relate to integration complexity, time constraints, and over-ambitious innovation goals. By applying structured planning, modular design, continuous testing, and clear team coordination, these risks can be significantly reduced.

Proper risk management ensures that innovation enhances the project rather than jeopardizes delivery, quality, or maintainability.

# Daniel Marcarini - Smart Home code

| Risk Description | Priority |
| --- | --- |
| R1. Servo power overload and voltage drop | High |
| R2. Blocking code affecting emergency response | High |
| R3.Sensor false positives or missed detection | High |
| R4. State machine logic errors | Medium-High |
| R5. Hardware component failure | Medium |
| R6. Electrical wiring instability | Medium |
| R7. Limited hardware scalability | Medium |
| R8. Insufficient embedded testing | High |

# Risk Handling Plans

## 1 Introduction

This section identifies and evaluates the technical risks associated with the embedded Smart House implementation. Since the system relies on hardware integration, real-time monitoring, and state-based logic, both software and hardware risks must be considered.

Each risk is evaluated in terms of:

● Description
 ● Likelihood (Low / Medium / High)
 ● Impact (Low / Medium / High)
 ● Mitigation Strategy

# Technical Risks

### Risk 1: Servo Power Overload and Voltage Drop

Description:
 Servo motors draw significantly more current than other components. Simultaneous activation of servos and alarm systems may cause voltage instability, unexpected resets, or system malfunction.

Likelihood: Medium
 Impact: High

Mitigation Strategy:
 ● Avoid activating multiple high-current components simultaneously.
 ● Sequence actuator operations when possible.
 ● Ensure stable and sufficient power supply.
 ● Test system behavior under peak load conditions.

### Risk 2: Blocking Code Affecting Emergency Response

Description:
 If blocking delays are used in the main loop, the system may become temporarily unresponsive. This may delay safety-critical responses such as gas alarm activation.

Likelihood: Medium
 Impact: High

Mitigation Strategy:
 ● Use non-blocking timing mechanisms.
 ● Avoid delay-based logic in emergency procedures.
 ● Continuously test responsiveness under multiple simultaneous conditions.

### Risk 3: Sensor False Positives or Missed Detection

Description:
 Gas and environmental sensors may produce unstable readings due to noise, environmental interference, or improper calibration. This may lead to false alarms or missed hazard detection.

Likelihood: Medium
 Impact: High

Mitigation Strategy:
 ● Calibrate sensors properly.
 ● Use threshold validation and stable detection logic.
 ● Implement state flags to prevent repeated triggering.
 ● Test under various environmental conditions.

### Risk 4: State Machine Logic Errors

Description:
 Incorrect state transitions may cause repeated emergency activation, inconsistent window states, or incorrect alarm behavior.

Likelihood: Low to Medium
 Impact: High

Mitigation Strategy:
 ● Use clearly defined state variables.
 ● Validate transitions during testing.
 ● Document state logic clearly in design documentation.
 ● Perform scenario-based testing.

### Risk 5: Hardware Component Failure

Description:
 Failure of a servo motor, sensor, LCD, or buzzer may reduce system functionality or compromise monitoring capabilities.

Likelihood: Medium
 Impact: Medium to High

Mitigation Strategy:
 ● Isolate safety-critical logic from non-critical components.
 ● Validate hardware components before integration.
 ● Replace faulty components promptly.

### Risk 6: Electrical Wiring Instability

Description:
 Loose wiring, poor grounding, or incorrect connections may cause unstable readings or system malfunction.

Likelihood: Medium
 Impact: Medium

Mitigation Strategy:
 ● Use organized wiring layout.
 ● Secure physical connections.
 ● Test wiring integrity before deployment.

### Risk 7: Limited Hardware Scalability

Description:
 The Arduino Uno platform has limited memory and processing power. Adding additional sensors or complex logic may exceed hardware limitations.

Likelihood: Medium
 Impact: Medium

Mitigation Strategy:
 ● Optimize code efficiency.
 ● Avoid unnecessary memory usage.
 ● Plan hardware expansion carefully.

### Risk 8: Insufficient Embedded Testing

Description:
 Embedded systems interact directly with hardware. Insufficient real-world testing may result in unstable or unsafe system behavior.

Likelihood: Medium
 Impact: High

Mitigation Strategy:
 ● Test each subsystem independently.
 ● Perform full integration testing.
 ● Simulate emergency conditions during validation.
 ● Validate behavior under long-running operation.

REFERNCES

- Nielsen, J. (1993). Usability Engineering. Morgan Kaufmann.